|  | The Council of the City of New York Finance Division Preston niblack, Director Fiscal Impact Statement Proposed Intro. No: 796-A Committee: Housing & Buildings |
| --- | --- |
| Title: A local law to amend the administrative code of the city of New York, in relation to tower and climber cranes and to licensed riggers | Sponsors: By Council Member Lappin, Comrie, Gentile, Jackson, James, Koppell, Monserrate, Nelson, Palma, Recchia Jr., Seabrook, Stewart, Weprin, Gerson, Dickens and White Jr. (in conjunction with the Major) |
| Summary of Legislation: This legislation would add definitions related to “climbing,” “dismantling” and “erection” as it relates to tower and climber cranes. The term “Climbing” would be defined as the raising or lowering of a tower or climber crane to different floors or levels of a building or structure. The term “Dismantling” would be defined as the process of taking apart, piece by piece, in a specific sequence, the components of a crane and the definition of dismantling would also include “climbing” and “jumping.” The term “Erection” would be defined as the assembly and placement of crane sections and components into place, including all operations related to such assembly and would also include “climbing” and “jumping.” “Jumping” is already defined in the Building Code. In addition, the legislation mandates that tower and climber cranes comply with the following requirements: Submission of a plan for the erection, jumping, climbing, and dismantling of tower or climber cranes; the general contractor must hold a safety coordination meeting prior to the initial erection of a climber or tower crane; the general contractor must coordinate a pre-jump safety meeting no more than 24 hours prior to each instance of a tower or climber crane jump or climb; the general contractor must notify the department at least 48 hours in advance of any safety coordination meeting or pre-jump safety meeting; the general contractor must establish a time schedule including date and time of day that the erection, jumping, climbing, or dismantling is proposed; the establishment of safety meeting topics and meeting logs by the general contractor; a certified, signed and sealed report from the engineer prior to jumping or climbing a tower or climber crane. |  |
| Effective Date: This local law shall take effect ninety days from its enactment. |  |
| Fiscal Year In Which Full Fiscal Impact Anticipated: Fiscal 2009 |  |
| Fiscal Impact Statement: Effective FY09; FY Succeeding Effective FY10; Full Fiscal # Impact FY09. Revenues; $0; $0; $0. Expenditures; $0; $0; $0. Net; $0; $0; $0. |
| Impact on Revenues: There would be no impact on revenues as a result of this legislation. The intent of the legislation is not to generate revenue but to define the rules and regulations involved in tower and climber crane erection, jumping, climbing, and dismantling operations. |  |
| Impact on Expenditures: There would be no impact on expenditures as a result of this legislation. |  |
| Source of Funds To Cover Estimated Costs: Not applicable |  |
| Source of Information: City Council Finance Division |  |
| Estimate Prepared By: Anthony Brito, Legislative Financial Analyst Latonia McKinney, Assistant Director |  |
| History: Introduced as Int. 796 by Council and referred to Housing and Buildings Committee on June 29, 2008. Hearing held, amendment proposed, and laid over by Committee as Int. 796-A on July 15, 2008. To be considered by Committee as Int. 796-A on September 4, 2008. |  |