T H E C O U N C I L

REPORT OF THE COMMITTEE ON FINANCE RESOLUTION APPROVING, PURSUANT TO SECTION 2590-p OF THE STATE EDUCATION LAW AND PARAGRAPH (1)(a) OF THE MEMORANDUM OF UNDERSTANDING, DATED JUNE 25, 2014, AMONG THE MAYOR, THE SPEAKER AND THE CHANCELLOR, THE AMENDMENT TO THE FIVE-YEAR EDUCATIONAL FACILITIES CAPITAL PLAN FOR 2015 – 2019 SUBMITTED BY THE CHANCELLOR.

The Committee on Finance, to which was referred the above-captioned resolution, respectfully submits to The Council of the City of New York the following

R E P O R T

Introduction. Section 2590-p of the State Education Law provides for the submission by the Chancellor of the New York City Department of Education (“Chancellor”) to the Council of the City of New York (“Council”) every five years, of a five-year educational facilities capital plan and amendments thereto. In addition, a memorandum of understanding (“MOU”) entered into by the Chancellor, the Speaker of the Council (the “Speaker”), and the Mayor of the City of New York (the “Mayor”) requires annual amendments to the Plan.

On June 26, 2014 the Council adopted the Five-Year Educational Facilities Capital Plan for the period of July 1, 2014 until June 30, 2019 (“2015 Plan”) for the New York City Public Schools as submitted by the Mayor, pursuant to Section 2590-p of the State Education Law.  On May 7, 2015, the Council received a communication from the Chancellor, officially transmitting the proposed first amendment to the 2015 Plan.

History. Generally, the State Education Law sets forth a planning process for repair, maintenance, and construction work in the City’s public school facilities.  As stated above, section 2590-p requires the Chancellor to prepare five-year educational facilities capital plans (“Five-Year Plans”).  These Five-Year Plans are required to break down the work proposed to be performed on the school facilities into categories called program elements and to provide cost estimates and start and completion dates for design and construction of projects.

Since the 2002, when the State School Governance Legislation brought the City’s school system under increased local control, Section 2590-p has required the Speaker and the Mayor to approve the Five-Year Plans.  In addition, Section 2590-p provides for Council approval of amendments to the Plans.

On June 25, 2014, the Mayor, the Speaker, and the Chancellor entered into an MOU, which:

- Requires the annual amendment to include siting and/or location of each project (by building or school district, as appropriate), cost estimates, start dates and completion dates for each project;

- Requires an amendment to be submitted within sixty days of any State budgetary action regarding the City’s educational capital facilities that creates a shortfall of funding of 5% or greater for any Plan year;

- Requires each amendment to include an updated Plan showing the projects anticipated over the next year of the Plan, and any changes to such projects that would result from the proposed amendment;

- Requires the Department of Education (“DOE”) and the School Construction Authority (“SCA”) to meet with each City Council Borough Delegation at least once per year, with meeting to be held after the November proposed amendment and, at the discretion of the Delegation, to meet at least one time after the release of the second proposed amendment;

- Requires the SCA to post on its website the Annual Facilities Survey and any Alternate Site Analysis within 30 days of completion and also requires the SCA to updated and post on its website quarterly a report detailing the schedules and budgets for all capital projects, disaggregated by school district, currently in process; and

- Prohibits actions or expenditures, excluding those facilitating scope and design or those for emergency projects, in furtherance of any projects to be undertaken in the Plan year that is the subject of the annual amendment to be taken prior to approval of the annual amendment by the Mayor and Council.

Proposed Amendment. On May 7, 2015, the Chancellor submitted to the Council the proposed first annual amendment (hereinafter referred to as the “Proposed Amended Plan”) to the 2015 Plan totaling $13.5 billion, which reflects an increase of $700 million from the 2015 Plan prior to the Proposed Amended Plan. Such increase is the result of the following actions in the following program areas:

- Capacity Program: a $409 million increase in the Capacity Program, which now totals $4.81 billion;

- Capital Investment Program: a $301 million dollar decrease in the Capital Investment Program, which now totals $4.64 billion;

- Mandated Programs: a $238 million dollar increase in Mandated Programs, which now totals $3.69 billion; and

- Elected official funding: $317 million provided by the City Council, Borough Presidents, and the Mayor.

Capacity Program ($409 million increase in funding)

The Proposed Amended Plan increases funding for the Capacity Program by $409 million to $4.81 billion, which is 35.5 percent of the entire $13.5 billion plan. Funding for the Capacity Program, which includes all elements of the plan that result in new or replacement capacity for the system, is provided in four categories, including:

- New Capacity ($151 million increase)

Funding for New Capacity in the Proposed Amended Plan totals $3.45 billion, which reflects an increase of $151 million. The Proposed Amended Plan’s New Capacity program is for the design and construction of 31,823 seats and the design of an additional 806 seats.  Only those districts and sub-districts where there is an identified need for capacity will receive additional seats. Currently, there are 16,616 unfunded seats across the City.

- Pre-Kindergarten Initiative ($310 million increase)

In the Proposed Amended Plan, $310 million from Facility Restructuring section of the Capital Investment Program is transferred to the Pre-Kindergarten Initiative, bringing the total funding level to $520 million. A total of $520 million would allow the SCA to add pre-kindergarten classrooms, increase seat capacity by more than 6,800 seats in new buildings being constructed for elementary school use and in leased space for pre-kindergarten centers. The Proposed Amended Plan identifies 55 projects with a capacity of 6,814 seats.

- Class Size Reduction Program (remains unchanged)

The Class Size Reduction Program includes $490 million to create an additional 4,900 seats targeted specifically to reduce class sizes.  An analysis is underway to determine the best criteria to use to distribute the funds.  No projects associated with this funding have been identified. Capacity added through this initiative would not count towards fulfilling the citywide need of adding 49,257 new seats.

- Facility Replacement Program ($50 million dollar reduction)

The Facility Replacement Program is intended for the replacement of facilities whose leases will expire during the course of the 2015 Plan and for seats that will otherwise become unavailable.  The replacement site could be another lease or a newly constructed building, depending on the available real estate.  Funding for the Facility Replacement Program in the Proposed Amended Plan totals $350 million for replacement of 4,000 seats over the five-year life of the 2015 Plan, which the SCA expects will not be fully expended. The $50 million reduction is in response to the possibility of not spending all the funding and that $50 million will be allocated for the upgrade of student bathrooms.

Capital Investment Program ($301 million decrease)

# The Proposed Amended Plan decreases funding for the Capital Investment program by $301 million.  The Capital Investment Program now totals $4.64 billion, which is 34.4 percent of the entire $13.5 billion plan. The Capital Investment Program is comprised of the Capital Improvement Program and School Enhancement Projects.

- Capital Improvement Program ($27 million reduction)

The Proposed Amended Plan decreases the funding level for the Capital Improvement Program (“CIP”) by $27 million, bringing the total down to $3.31 billion.  The program includes all interior and exterior upgrades to the DOE building stock of approximately 1,300 buildings, including work such as building repairs, system replacements, and reconfiguration of existing school buildings.

The CIP projects are selected for the plan based on the level of need for repair.  The need for repair is determined by the Building Conditions Assessment Survey (“BCAS”), a survey mandated by the New York State Education Department that requires visual inspections of every school building to assess the building’s physical condition. The BCAS gives every building component a rating of 1 to 5.

- School Enhancement Projects ( $274 million reduction)

School Enhancement Projects include Facility Enhancements ($686 million) and Technology Enhancements ($650 million).  These projects are upgrades to instructional spaces in existing buildings. The Proposed Amended Plan reflects a decrease of $271 million for Facilities Enhancements, which funds facility adjustments that enable changes to instructional offerings in particular buildings. The major decrease is in the Facility Restructuring portion of Facilities Enhancements, which covers room conversions and dividing large school facilities for multiple purposes. In the Proposed Amended Plan, $310 million from Facility Restructuring is moved to the Pre-Kindergarten initiative in the Capacity Program category.

Improving technology in schools is a significant focus of the 2015 Plan, which includes a funding level of $650 million for technology enhancements that was not changed in the Proposed Amended Plan. As a result of prior plan projects, all DOE school buildings currently have broadband connectivity and wireless access.  Funding in the 2015 Plan will be used to sustain high bandwidth connectivity and increase the capacity and ability of each classroom to support extensive use of student-centered digital resources.

Mandated Programs ($237.7 million increase)

Funding for Mandated Programs increases by $237.7 million for a total of $3.69 billion in the Proposed Amended Plan, which is 27.3 percent of the entire $13.5 billion plan. Mandated Programs includes funding for projects required by law or City agency mandate, such as completing the BCAS, emergency lighting, code compliance, prior plan completion costs, and insurance. Most of the increase in the Proposed Amended Plan is in wrap up insurance, prior plan completion, and building condition survey categories. Sub-programs funded within Mandated Programs include:

- Wrap Up Insurance includes funding for the insurance coverage for the SCA, its contractors, and subcontractors.

- Boiler Conversions and Associated Climate Control covers the conversion of boilers from using the dirtiest and polluting grades of heating fuel, known as residual oil Number 4 or Number 6, to using one of the cleanest, Number 2 oil.

- The Building Conditions Surveys Program includes funding for the completion of the annual facility inspection surveys and an extensive BCAS every year.

- Prior Plan Completion includes funds for projects still in progress from the Fiscal 2010-2014 Capital Plan, where costs have exceeded the project budget funded in that plan.

- The Emergency, Unspecified, and Miscellaneous category is a catch-all category that allows the SCA to respond to any unforeseen needs and emergencies that arise during the course of executing its capital plan.

Description of Above-captioned Resolution.  In the above-captioned resolution, the Council would approve the first annual amendment to the 2015 Plan pursuant to §2590-p of the State Education Law, and Paragraph (1)(a) of the June 25, 2014 MOU providing for annual amendments.

Preconsidered Res. No. 776

..Title

RESOLUTION APPROVING, PURSUANT TO SECTION 2590-p OF THE STATE EDUCATION LAW AND PARAGRAPH(1)(a) OF THE MEMORANDUM OF UNDERSTANDING, DATED JUNE 25, 2014, AMONG THE MAYOR, THE SPEAKER, AND THE CHANCELLOR,  THE AMENDMENT TO THE FIVE-YEAR EDUCATIONAL FACILITIES CAPITAL PLAN FOR 2015-2019 SUBMITTED BY THE CHANCELLOR

..Body

By Council Member Ferreras-Copeland

WHEREAS, State Education Law Section 2590-p provides for the development and approval, every five years, of a five-year educational facilities capital plan and amendments thereto; and

WHEREAS, On June 26, 2014, after extensive discussions and negotiations with the Department of Education over the content and specifics of the proposed 2015-2019 Five-Year Educational Facilities Capital Plan, the Council of the City of New York approved the current Five-Year Educational Facilities Capital Plan for the period of July 1, 2014 until June 30, 2019 (“2015 Plan”) pursuant to Section 2590-p of the Education Law for a total budget of $12.8 billion; and

WHEREAS, On June 25, 2014, the Mayor of the city of New York (“Mayor”), the Speaker of the Council of the city of New York (“Speaker”), and the Chancellor entered into a Memorandum of Understanding (“MOU”), which required, inter alia, the Chancellor of the New York City Department of Education (“Chancellor”) to submit annual amendments to the (“2015 Plan”) to the Mayor and the City Council for their respective consideration and approval; and

WHEREAS, The MOU also imposed additional reporting requirements on the New York City Department of Education (“DOE”); and

WHEREAS, On May 7, 2015, the Chancellor submitted to the Council the proposed first annual amendment (hereinafter referred to as the “Amendment”) to the 2015 Plan, which would increase funding for the 2015 Plan by $700 million to $13.5 billion, as a result of additional funds for projects related to Superstorm Sandy, rollover funding to continue boiler conversions, funding from the Smart Schools Bond Act, and additional funds from the City Council, Borough Presidents, and the Mayor; and

WHEREAS, This Amendment provides $4.81 billion for the Capacity Program, which includes all elements of the 2015 Plan that result in new or replacement capacity for the educational system; and

WHEREAS, This Amendment also provides $4.64 billion for the Capital Investment Program, which is for the enhancement and repair of existing facilities to improve the quality of infrastructure of buildings and properties; and

WHEREAS, This Amendment also provides $3.7 billion for the Mandated Programs, which are projects required by law or City agency mandate; and

WHEREAS, This Amendment also includes funding in the amount of approximately $317 million, which has been provided by the City Council, Borough President, and Mayor/Council sources; now, therefore, be it

RESOLVED, That the Council of the city of New York hereby approves, pursuant to Section 2590-p of the State Education Law and Paragraph (1)(a) of the Memorandum of Understanding, dated June 25, 2014, among the Mayor, the Speaker, and the Chancellor, the Amendment to the Five-Year Educational Facilities Capital Plan for 2014-2019 submitted by the Chancellor.

RC 6-23-15

LS 5551